Works scheduled for the coming month of:

# September 2024

Grading – Unsealed Roads

|  |  |  |  |
| --- | --- | --- | --- |
| Road Name | Locality | Due | Work Type |
| Tagigan Road | Goomboorian | Early Sept | Shoulder Grading |
| Vines Road | Wolvi | Late Sept | Maintenance |
| Beenham Valley Road | Beenaam Valley | Late Sept | Maintenance |
| Bella Creek Road | Bella Creek | Early Sept | Maintenance |
| Derrier Road | Imbil | Mid Sept | Maintenance |
| Tincknell Road | Imbil | Mid Sept | Maintenance |
| Albion Road | Imbil | Mid Sept | Maintenance |
| Marsden Street | Imbil | Late Sept | Maintenance |
| Barsby Road | Imbil | Late Sept | Shoulder Grading |
| Bundy Road | Imbil | Late Sept | Maintenance |
| Diggings Road | Imbil | Late Sept | Shoulder Grading |
| Imbil Brooloo Road | Imbil | Late Sept | Shoulder Grading |
| McKellar Road | Traveston | Early Sept | Maintenance |
| Lehman Road | Traveston | Early Sept | Maintenance |
| Kenman Road | Traveston | Early Sept | Maintenance |
| Glen Musa Road | Mooloo | Mid Sept | Maintenance |
| Gibson Road | Mooloo | Mid Sept | Maintenance |
| Collard Road | Mooloo | Mid Sept | Maintenance |
| Long Road | Pie Creek | Late Sept | Maintenance |
| Jerry Creek Road | Langshaw | Late Sept | Maintenance |
| Daniel Road | Widgee | Early Sept | Maintenance |
| Phillips Road | Lower Wonga | Early Sept | Maintenance |
| Power Road | Widgee | Mid Sept | Maintenance |
| Harch Road | Lower Wonga | Mid Sept | Maintenance |
| Semeiks Road | Lower Wonga | Late Sept | Maintenance |
| Sexton Road | Sexton | Early Sept | Maintenance |
| Carmyle Road | Sexton | Mid Sept | Maintenance |
| Booubyjan Road | Booubyjan | Late Sept | Maintenance |

Drainage/Shoulder Works

|  |  |  |  |
| --- | --- | --- | --- |
| Road Name | Locality | Due | Work Type |
| Drescher Road | Cedar Pocket | Early Sept | Drainage Works |
| East Deep Creek Road | Cedar Pocket | Early Sept | Drainage Works |
| Goodyear Road | Cedar Pocket | Early Sept | Drainage Works |
| Elliott Road | Cedar Pocket | Early Sept | Drainage Works |
| Baloghs Road | Anderleigh | Mid Sept | Drainage Works |
| Anderleigh Road | Anderleigh | Mid Sept | Drainage Works |
| Ormes Road | Wilsons Pocket | Mid Sept | Drainage Works |
| Beenham Valley Road | Beenaam Valley | Mid Sept | Drainage Works |
| Webster Road | Goomboorian | Late Sept | Drainage Works |
| Tinana Road | Goomboorian | Late Sept | Drainage Works |
| Gillies Road | Goomboorian | Late Sept | Drainage Works |
| Stephan Road | Goomboorian | Late Sept | Drainage Works |
| Dixon Road | Kia Ora | Late Sept | Drainage Works |
| Johnson Road | Kia Ora | Late Sept | Drainage Works |
| Gilldora Road | Gilldora | Early Sept | Drainage Works |
| Hansen Road | Dagun | Early Sept | Drainage Works |
| Kandanga Amamoor Rd | Amamoor | Early Sept | Drainage Works |
| Mooloo Road | Mooloo | Early Sept | Drainage Works |
| Gibson Road | Mooloo | Early Sept | Drainage Works |
| Glenbar Road | The Palms | Mid Sept | Drainage Works |
| Felicity Road | The Palms | Mid Sept | Drainage Works |
| Kurrajong Road | The Palms | Mid Sept | Drainage Works |
| Jimbour Road | The Palms | Mid Sept | Drainage Works |
| Heilbronn Road | Jones Hill | Mid Sept | Drainage Works |
| Eel Creek Road | Langshaw | Late Sept | Drainage Works |
| Samantha Drive | Pie Creek | Late Sept | Drainage Works |
| Pine Valley Drive | Pie Creek | Late Sept | Drainage Works |
| Long Road | Pie Creek | Late Sept | Drainage Works |
| Glastonbury Creek Rd | Glastonbury | Late Sept | Drainage Works |
| Sexton Road | Sexton | Early Sept | Drainage Works |
| Rossmore Road | Black Snake | Early Sept | Drainage Works |
| Goomeribong Road | Goomeri | Mid Sept | Drainage Works |
| Miners Place | Widgee | Mid Sept | Drainage Works |
| Upper Widgee Road | Widgee | Mid Sept | Drainage Works |
| Running Creek Road | Kilkivan | Late Sept | Drainage Works |
| Bular Road | Kilkivan | Late Sept | Drainage Works |

Pothole Repairs

|  |  |  |  |
| --- | --- | --- | --- |
| Road Name | Locality | Due | Work Type |
| Various Roads | Southside | Early Sept | Maintenance |
| Various Roads | The Dawn | Early Sept | Maintenance |
| Various Roads | Jones Hill | Early Sept | Maintenance |
| Various Roads | Imbil | Early Sept | Maintenance |
| Various Roads | Brooloo | Early Sept | Maintenance |
| Various Roads | Bollier | Early Sept | Maintenance |
| Various Roads | Amamoor | Early Sept | Maintenance |
| Various Roads | Dagun | Early Sept | Maintenance |
| Various Roads | Gympie | Early Sept | Maintenance |
| Various Roads | Monkland | Early Sept | Maintenance |
| Various Roads | Tin Can Bay | Mid Sept | Maintenance |
| Various Roads | Rainbow Beach | Mid Sept | Maintenance |
| Various Roads | Inskip | Mid Sept | Maintenance |
| Various Roads | Langshaw | Mid Sept | Maintenance |
| Various Roads | Calico Creek | Mid Sept | Maintenance |
| Various Roads | Glastonbury | Mid Sept | Maintenance |
| Various Roads | Mooloo | Mid Sept | Maintenance |
| Various Roads | Lagoon Pocket | Mid Sept | Maintenance |
| Various Roads | Pie Creek | Mid Sept | Maintenance |
| Various Roads | Long Flat | Mid Sept | Maintenance |
| Various Roads | Tamaree | Late Sept | Maintenance |
| Various Roads | Veteran | Late Sept | Maintenance |
| Various Roads | Corella | Late Sept | Maintenance |
| Various Roads | Chatsworth | Late Sept | Maintenance |
| Various Roads | Canina | Late Sept | Maintenance |
| Various Roads | Two Mile | Late Sept | Maintenance |
| Various Roads | Fishermans Pocket | Late Sept | Maintenance |
| Various Roads | Chatsworth | Late Sept | Maintenance |
| Various Roads | Canina | Late Sept | Maintenance |
| Various Roads | Kia Ora | Late Sept | Maintenance |
| Various Roads | Anderleigh | Late Sept | Maintenance |
| Various Roads | Neerdie | Late Sept | Maintenance |
| Various Roads | Curra | Late Sept | Maintenance |

Pavement Repairs – Sealed Roads

|  |  |  |  |
| --- | --- | --- | --- |
| Road Name | Locality | Due | Work Type |
| Nelson Lane | Gympie | Early Sept | Maintenance |
| Anderleigh Road | Anderleigh | Mid Sept | Maintenance |
| Snapper Creek Road | Tin Can Bay | Late Sept | Maintenance |
| Sunray Road | Mothar Mountain | Late Sept | Maintenance |

Street Sweeping

|  |  |  |  |
| --- | --- | --- | --- |
| Road Name | Locality | Due | Work Type |
| Various Roads | Gympie | Weekly | Maintenance |
| Various Roads | Southside | Weekly | Maintenance |

RMPC Works

*Council is contracted to Transport and Main Roads (TMR) to undertake maintenance works on their road network. This work is conducted as part of the routine maintenance performance contract (RMPC).*

|  |  |  |  |
| --- | --- | --- | --- |
| Road Name | Locality | Due | Work Type |
| Bruce Hwy | Various Locations | Within month | Tractor Slashing |
| Bauple – Woolooga Rd | Various Locations | Within month | Pavement Repairs |
| Burnett Hwy | Various Locations | Within month | Pavement Repairs |
| Rainbow Beach Rd | Various Locations | Within month | Pavement Repairs |
| Wide Bay Hwy | Various Locations | Within month | Pavement Repairs |
| Tin Can Bay Rd | Various Locations | Within month | Minor Culvert Works |
| Bauple – Woolooga Rd | Various Locations | Within month | Unsealed Shoulder Works |
| Bunya Hwy | Various Locations | Within month | Surface Drain Works |
| Burnett Hwy | Various Locations | Within month | Surface Drain Works |
| Murgon – Gayndah Rd | Various Locations | Within month | Minor Culvert Works |
| Wide Bay Hwy | Various Locations | Within month | Minor Culvert Works |